Revised List of Campus Projects Priorities*

1.	Repair roof leaks in the PS-Bldg. and ELC – Being patched for now

2.	FEMA to replace carpet on first floor of the AA-Building; asbestos abatement at the same time

3.	Alarm to be installed in the chemical building

4.	Repair the walking path around the horseshoe – Small repairs because bond money may

fund new roadway

5.	Weed control and tree trimming throughout the campus - Ongoing

6.	Paint outside the PAC (first), AA- LA-, and HS- Buildings ($60,000 - $75,000 to paint the PAC

7.	Retrofit the lights in the VA and PAC Buildings.  Conversion to T-8s. – To be completed by the end of May 2006

8.	Re-finish the gym floor

9.	Men’s Locker Room shower and floors

10.	Pool fencing project

11.	Culinary arts health issues – stainless steel back splashes – To be completed by the end of May 2006

12.	Repair baseboards in LA-Bldg. classrooms

13.	Move the screen in #LA-112 to the new front of the room

14.	Replace screen in #LA-208

15.	Install an electrical outlet in the front of #LA-208

16.	Blinds or curtains on the windows in #LA-208

17.	Replace the bulletin boards in LA-Bldg. classrooms

18.	Repair the surface or replace blackboards in LA-Bldg. classrooms

19.	Destroy the poison oak between the automotive services area and the ELC, and on the tributary creek walkway

*List Revised After May 8, 2006 Operations Council Meeting

CampusProjectsPriorities.From5-8-06Meeting.doc