#### Contra Costa Campus Operations Priorities List

This list is in priority order under each term category…

DONE SUMMER 2006

#1	Done this Summer – Childcare Center Parking Resolution:  Striping, Signs, Hand Rails

#2	Done this Summer -- Repair roof leaks in the PS-Bldg. and ELC:  The roofs are being patched now.  The college will have to go after the manufacturer about the roof of the Early Learning Center.

#3	Done this summer---Replace the carpet on the ground floor of the LA-Bldg.; asbestos abatement at the same time – paid for by FEMA

#4	Done this summer – Put in 15 smart classrooms throughout the campus

#5	Done this summer -  Implement campus non-smoking policy by installing no smoking signage and providing ashtrays

#6	Done this summer  --- Refinish the gym floor:  We’re currently asking our insurance company to pay for this.

LA BUILDING UPGRADE

#7	Done this Summer --  Replace the bulletin boards in LA-Bldg. classrooms:

#8	Done this Summer --  Repair the surface or replace blackboards in LA-Bldg.

#9	Done this Summer --  Move the screen in #LA-112 to the new front of the room

#10	Done this Summer --  Replace screen in #LA-208:  #LA-208 will become a smart classroom so the screen will remain.

#11	Done this Summer --  Install an electrical outlet in the front of #LA-208:

#12	Done this Summer --  Blinds or curtains on the windows in #LA-208:

#13	Done this Summer --  Repair baseboards in LA-Bldg. classrooms:

***

#14	Done in summer --  Repair and replace donor bricks by library entrance

#15	Done by Summer ---Repair and refinish Men’s locker room shower and floors:

#16	Done by Summer ----Pool fencing project:  The proposal is expected this week in May and it should be completed this summer.

#17	Done this Summer --  Replace the bricks on Castro Street between the baseball field and the GA-Bldg. with gravel.

#18	Done this summer  -- Repair the walking path around the horseshoe:

COMPLETE AS OF SPRING 2006

#1	Complete -- Alarm to be installed in the chemical building:  Alex thinks this is complete, but he will check with Perry Rossoukhi.

#2	Complete ---Culinary arts health issues – stainless steel back splashes:  .  (Chef Nader is very happy.)

COMPLETE AS OF FALL 2006

NONE

COMPLETE AS OF SPRING 2007

#1	Done by Spring 2007 -- Retrofit the lights in VA and PAC Buildings:  To be completed by March 27, 2007, when the solar panels are installed.

#2 	Install solar panels to generate electricity for the campus. – timeline with Chevron consultants  -- Spring 2007

COMPLETE AS OF SUMMER 2007

#1	Paint outside the PAC (first), AA-, LA-, and HS-Buildings:  Alex will present this item to Jeff Kingston.  There may be money available from the current bond to paint the outside of the PAC.  If not, there is no money now.  The date is unknown at this time.

ONGOING

#1	Ongoing  -Weed control and tree trimming throughout the campus

#2	Ongoing  --Destroy the poison oak between the automotive services area and the ELC, and on the tributary creek walkway:  The area between the automotive services area and the ELC is complete, and the tributary creek walkway.

CampusProjectsPrioritiesList.From5-22-06Meeting.doc